SpaceOS

Platform Extension Programme

SPRINT C — ABSTRACTIONS · FEDERATION · DATABASE · SECURITY · BACKEND

Architecture Design Record  ·  Project Charter  ·  Threat Model  ·  Backend Engineering Review

VERSION 4.0 ¦ APRIL 2026 ¦ CONFIDENTIAL Architect: Szántói Gábor ¦ Status: DRAFT → BACKEND REVIEW Skills: /senior-pm /database-designer /database-schema-designer /senior-security /senior-backend

# Document Version History

| Ver | Date | Skills | Changes |
| --- | --- | --- | --- |
| v1.0 | Apr 2026 | /senior-pm | Charter, WSJF, ADR-001..003, backlog, RACI, DoD |
| v2.0 | Apr 2026 | /database-designer /database-schema-designer | + ERD, DDL migrations 0004–0007, index strategy, RLS, DB-per-Tenant |
| v3.0 | Apr 2026 | /senior-security | + Threat model SEC-01..13, ADR-004, HMAC chain, View-per-scope, Node auth, Golden Rule #11, DoD +9 security gates |
| v4.0 | Apr 2026 | /senior-backend | + BE-01..15 backend findings, ADR-005 (Modules DbContext), ADR-003 amended (transaction boundary + chain serialization), 4 new interfaces (A-19..22), is_online generated column, idempotency key, SIP versioning, LOD endpoint, EF Core config, Golden Rule #12, DoD +8 backend gates, Risk Register +4 |

# 1. Executive Summary

Sprint C establishes the foundational contract layer (Abstractions), federated data architecture, complete database schema, security baseline, and backend engineering contracts for the SpaceOS multi-brand, multi-tenant platform. v4.0 integrates the backend engineering review identifying 3 additional CRITICAL findings around data integrity.

⚠ 7 CRITICAL Findings — Deployment Blocked Until All Resolved SEC-01 SSRF · SEC-02 Plaintext tokens · SEC-03 RLS gaps · SEC-04 Config injection · BE-01 Hash chain race · BE-02 Transaction boundary · BE-03 Idempotency

| ID | Sev | Domain | Finding |
| --- | --- | --- | --- |
| SEC-01 | 🔴 CRITICAL | Security | NodeManifest.server_url — SSRF vector, no URL validation |
| SEC-02 | 🔴 CRITICAL | Security | ExternalAuthToken plaintext in DB — Key Vault required |
| SEC-03 | 🔴 CRITICAL | Security | DELIVERY_ONLY + SPEC_SHARED RLS not enforced at DB level |
| SEC-04 | 🔴 CRITICAL | Security | set_config() string concatenation — SQL config injection |
| BE-01 | 🔴 CRITICAL | Backend | Hash chain race condition — parallel FSM writes corrupt chain |
| BE-02 | 🔴 CRITICAL | Backend | FSM transition + SyncSignal not in same transaction boundary |
| BE-03 | 🔴 CRITICAL | Backend | SyncSignal no idempotency key — retry causes duplicate chain entries |
| SEC-05 | 🟠 HIGH | Security | Plain SHA-256 chain admin-rewritable — HMAC-SHA256 required |
| SEC-06 | 🟠 HIGH | Security | FULL_TRANSPARENT NULL parent_company_id privilege escalation |
| SEC-07 | 🟠 HIGH | Security | HandshakeAnchor JSONB no CHECK constraint |
| SEC-08 | 🟠 HIGH | Security | SIP Node-to-Node auth not specified |
| BE-04 | 🟠 HIGH | Backend | NodeManifest CRUD API endpoints not specified |
| BE-05 | 🟠 HIGH | Backend | is_online boolean write amplification — 2880 writes/day/Node |
| BE-06 | 🟠 HIGH | Backend | SIP protocol versioning not defined |
| BE-07 | 🟠 HIGH | Backend | LOD federated fetch endpoint not specified |
| BE-08 | 🟠 HIGH | Backend | EF Core version/concurrency token config missing |
| BE-09 | 🟠 HIGH | Backend | JSONB EF Core value converters missing |
| BE-10 | 🟠 HIGH | Backend | PostgreSQL enum EF Core mapping not specified |
| BE-11 | 🟠 HIGH | Backend | Modules DbContext ADR missing — cross-context FK undefined |
| BE-12 | 🟡 MEDIUM | Backend | GenesisHash defined in two places — single source required |
| BE-13 | 🟡 MEDIUM | Backend | 4 interfaces missing from Abstractions backlog |
| BE-14 | 🟡 MEDIUM | Backend | Purge job mechanism not decided |
| BE-15 | 🟡 MEDIUM | Backend | NodeManifestValidator static class violates Golden Rule #2 |

# 2. WSJF Prioritisation (v4.0)

| # | Work Item | BV | TC | RR | Size | WSJF | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C-01 | SEC-01 SSRF mitigation | 10 | 10 | 10 | 2 | 15.0 | 🔴 MUST |
| C-02 | SEC-02 Key Vault / column encryption | 10 | 10 | 10 | 3 | 10.0 | 🔴 MUST |
| C-03 | SEC-03 View-per-scope RLS | 10 | 10 | 10 | 3 | 10.0 | 🔴 MUST |
| C-04 | SEC-04 Parameterized set_config | 10 | 10 | 10 | 1 | 30.0 | 🔴 MUST |
| C-05 | BE-01 FOR UPDATE hash chain lock | 10 | 10 | 10 | 1 | 30.0 | 🔴 MUST |
| C-06 | BE-02 Transaction boundary spec + ADR-003 amend | 10 | 10 | 10 | 2 | 15.0 | 🔴 MUST |
| C-07 | BE-03 SyncSignal idempotency key | 10 | 10 | 10 | 2 | 15.0 | 🔴 MUST |
| C-08 | Modules.Abstractions A-01..A-22 | 10 | 9 | 10 | 3 | 9.7 | 🟢 GREEN |
| C-09 | ADR-005 Modules DbContext | 9 | 9 | 9 | 2 | 13.5 | 🟡 AMBER |
| C-10 | BE-04 NodeManifest API endpoints | 9 | 10 | 9 | 2 | 14.0 | 🟠 HIGH |
| C-11 | BE-05 is_online generated column | 7 | 8 | 7 | 1 | 22.0 | 🟠 HIGH |
| C-12 | BE-06 SIP versioning header | 8 | 8 | 8 | 1 | 24.0 | 🟠 HIGH |
| C-13 | BE-07 LOD federated fetch endpoint spec | 8 | 9 | 8 | 2 | 12.5 | 🟠 HIGH |
| C-14 | BE-08/09/10 EF Core config specs | 9 | 9 | 9 | 2 | 13.5 | 🟠 HIGH |
| C-15 | DB Migrations 0004–0010 + indexes | 10 | 10 | 10 | 4 | 7.5 | 🟡 AMBER |
| C-16 | SEC-05..10 remaining HIGH security | 8 | 8 | 9 | 4 | 6.3 | 🟠 HIGH |
| C-17 | Golden Rules #9/#10/#11/#12 | 7 | 8 | 7 | 1 | 22.0 | 🟢 GREEN |
| C-18 | Domain Glossary + documentation | 6 | 7 | 5 | 1 | 18.0 | 🟢 GREEN |

WSJF = (BV + TC + RR) / Size. 🔴 MUST = deployment blocker.

# 3. Architecture Decision Records

## ADR-001 — Kernel Frozen Boundary

| Status | ACCEPTED |
| --- | --- |
| Decision | Kernel is FROZEN. FlowEpic is the atom. FlowTask / Milestone / Project / Program live in Modules.FlowManagement. Kernel stores only: TenantId, FacilityId, FlowEpicId + FSM State + HandshakeId + LastSyncHash + NodeManifest. |
| DB Impact | New Kernel tables: node_manifests, sync_signals. B2BHandshakes gains 4 nullable columns (expand phase). |
| v4 Amendment | NodeManifestValidator refactored from static class to INodeUrlValidator interface (BE-15). Validation logic moves to NodeManifest domain entity as private invariant. |

## ADR-002 — Actor Graph & Handshake Visibility Model

| Status | ACCEPTED |
| --- | --- |
| Decision | Full graph — any actor initiates Handshake with any other. HandshakeVisibilityScope: PUBLIC_MILESTONE ¦ DELIVERY_ONLY ¦ SPEC_SHARED ¦ FULL_TRANSPARENT. SelfTask valid (Initiator == Responsible). |
| v3 Amendment | DELIVERY_ONLY + SPEC_SHARED enforced via View-per-scope at DB level. FULL_TRANSPARENT requires IS NOT NULL guard on parent_company_id. HandshakeAnchor JSONB has CHECK constraint. |
| v4 Amendment | HandshakeAnchor serialized via System.Text.Json (TypeNameHandling-free). EF Core value converter specified in BE-09. JSONB columns never use Newtonsoft.Json TypeNameHandling. |

## ADR-003 — Offline-First, SIP Sync Protocol & Transaction Boundary (AMENDED v4.0)

| Status | ACCEPTED — AMENDED v4.0 |
| --- | --- |
| Core Decision | Every Node operates autonomously. Kernel = registry only. SyncSignal is the only data flowing to Kernel. |
| v4 Transaction Boundary | FSM transition + SyncSignal creation MUST execute in a single UnitOfWork transaction. Commit order: (1) FlowEpic state change, (2) SyncSignal.Create() with previous_hash from FOR UPDATE lock, (3) AuditEvent.Create(), (4) UnitOfWork.SaveChangesAsync() — single commit. PopDomainEvents() + DispatchAsync() only after successful commit. |
| v4 Hash Chain Serialization | GetLastHashAsync() MUST use SELECT ... FOR UPDATE within the same transaction to prevent race conditions on concurrent FSM transitions. Per-Tenant chain is intentional — it proves cross-Epic event ordering required for Escrow legal evidence. Merkle tree upgrade deferred to Horizon 4. |
| v4 Idempotency | Every SyncSignal carries a client-generated client_signal_id (UUID). DB has UNIQUE(tenant_id, client_signal_id). INSERT uses ON CONFLICT (tenant_id, client_signal_id) DO NOTHING. Prevents duplicate chain entries on network retry. |
| v4 SIP Versioning | All SIP HTTP calls MUST include header: SpaceOS-SIP-Version: 1.0. Kernel rejects unknown versions with 400. Version negotiation via Accept-SIP-Version header. |
| v4 Node Auth | Node JWT: iss=spaceos-kernel, sub=tenant_id, aud=spaceos-sip, TTL=72h, node_url claim. Auto-rotation. Kernel verifies all 5 claims on every SyncSignal. |
| v3 Amendments | HMAC-SHA256 with Key Vault secret. TLS 1.3 minimum. OfflineQueueService expires_at TTL 30 days. |

## ADR-004 — Encryption at Rest

| Status | ACCEPTED |
| --- | --- |
| Decision | (1) TDE at tablespace level for Szint 2/3. (2) AES-256-GCM application-layer column encryption for external_auth_token, contract_hash, implementation_summary. (3) Backup: gpg AES-256. (4) AuthorAuthId replaced with HMAC pseudonym. |
| Key Rotation | 90-day automatic via Key Vault. Old key retained 30 days. |

## ADR-005 — Modules DbContext Architecture (NEW v4.0)

| Status | ACCEPTED |
| --- | --- |
| Context | Two schemas exist: public (Kernel, AppDbContext) and modules (FlowManagement, Joinery...). EF Core cannot span a FK across two DbContext instances. The FlowTask.epic_kernel_id references Kernel FlowEpic but lives in the modules schema. |
| Decision | (1) Modules.FlowManagement gets its own ModulesDbContext in SpaceOS.Infrastructure. (2) epic_kernel_id is stored as UUID — no EF navigation property to FlowEpic. (3) Application layer validates epic_kernel_id existence via IFlowEpicExistsQuery (Kernel query) before creating FlowTask. (4) No cross-context FK at DB level — referential integrity enforced at application layer. |
| Consequence | ModulesDbContext uses same PostgreSQL connection but different search_path: SET search_path TO modules, public. Migrations for modules schema use a separate IMigrationsAssembly configuration. |
| Rejected | (1) Single AppDbContext for all — violates module isolation boundary. (2) Separate PostgreSQL database per module — operational overhead for Szint 1 SaaS. |

# 4. Domain Model

Reference Full domain model, TenantType taxonomy, HandshakeVisibilityScope, and work hierarchy unchanged from v2.0 §4. See v2 for ERD diagrams and DDL migrations 0004–0007.

## 4.1  Updated: SyncSignal with Idempotency + FOR UPDATE

-- sync_signals table — v4.0 additions highlighted CREATE TABLE IF NOT EXISTS sync_signals ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), epic_id UUID NOT NULL REFERENCES flow_epics(id), tenant_id UUID NOT NULL REFERENCES tenants(id), new_state TEXT NOT NULL, state_hash VARCHAR(64) NOT NULL, -- HMAC-SHA256 previous_hash VARCHAR(64) NOT NULL DEFAULT '0000000000000000000000000000000000000000000000000000000000000000', client_signal_id UUID NOT NULL, -- NEW v4: idempotency key is_synced_to_kernel BOOLEAN NOT NULL DEFAULT FALSE, expires_at TIMESTAMPTZ NOT NULL DEFAULT NOW() + INTERVAL '30 days', occurred_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), CONSTRAINT uq_sync_signals_client_id UNIQUE (tenant_id, client_signal_id) -- idempotent upsert ); -- GetLastHashAsync — serialized with FOR UPDATE (BE-01 fix) SELECT state_hash FROM sync_signals WHERE tenant_id = @tenantId ORDER BY occurred_at DESC LIMIT 1 FOR UPDATE; -- row-level lock: next writer waits, never overwrites

## 4.2  Updated: node_manifests — is_online as Generated Column

-- node_manifests — v4.0: replace is_online BOOLEAN with generated column (BE-05) CREATE TABLE IF NOT EXISTS node_manifests ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID NOT NULL REFERENCES tenants(id) ON DELETE CASCADE, server_url TEXT NOT NULL, -- SSRF-validated on insert/update public_api_version TEXT NOT NULL DEFAULT '1.0', last_heartbeat_at TIMESTAMPTZ, -- is_online is COMPUTED — no manual boolean write (eliminates 2880 writes/day) is_online BOOLEAN GENERATED ALWAYS AS ( last_heartbeat_at > NOW() - INTERVAL '2 minutes' ) STORED, created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), version INTEGER NOT NULL DEFAULT 1, CONSTRAINT uq_node_manifests_tenant UNIQUE (tenant_id) ); -- Heartbeat endpoint only updates one column — minimal write amplification UPDATE node_manifests SET last_heartbeat_at = NOW() WHERE tenant_id = @id;

# 5. Sprint C — Backlog

Reference Full backlog unchanged from v3.0 §5 with the following additions: A-19..A-22 (below), S-01..S-13 security deliverables, DB-01..DB-10 migrations, BE-04 NodeManifest API endpoints added to Kernel.Api scope.

## New Interfaces — A-19..A-22 (BE-13 resolution)

These 4 interfaces were referenced in the codebase but missing from the Abstractions backlog. Added in v4.0. A-19 INodeUrlValidator · A-20 IColumnEncryptionService · A-21 IKeyVaultService · A-22 INodeAuthService

| ID | Interface | Contract | Folder | Est. |
| --- | --- | --- | --- | --- |
| A-19 | INodeUrlValidator | Result Validate(string serverUrl) — SSRF validation (replaces static class BE-15) | Abstractions/Actors/ | S |
| A-20 | IColumnEncryptionService | string Encrypt(string plaintext) / string Decrypt(string stored) | Abstractions/Crypto/ | S |
| A-21 | IKeyVaultService | Task<byte[]> GetSigningKeyAsync(TenantId, ct) / Task<byte[]> GetEncryptionKeyAsync(TenantId, ct) | Abstractions/Crypto/ | M |
| A-22 | INodeAuthService | Task<string> IssueNodeJwtAsync(TenantId, ct) / Task<Result> ValidateNodeJwtAsync(string token, ct) | Abstractions/Sync/ | M |

# 6. Golden Rules — Ratified in Sprint C

GOLDEN RULE #9: Data Sovereignty

A Node saját adatai fizikailag el vannak választva. A Kernel csak létezésről és FSM státuszról tud. Tartalom soha nem kerül a Kernelbe — csak HMAC hash. A Handshake-en keresztül a másik fél kizárólag a HandshakeVisibilityScope által engedélyezett adatokat láthatja — View-per-scope pattern DB szinten enforceolva.

GOLDEN RULE #10: Offline First

Minden Node képes önállóan üzemelni kapcsolat nélkül. A sync eventual consistency. Az OfflineQueueService (30 napos TTL, idempotency key) garantálja, hogy semmi el nem veszik. A Kernel nem single point of failure.

GOLDEN RULE #11: Security by Default

Minden Node-to-Node kommunikáció TLS 1.3 + signed Node JWT. Minden érzékeny DB oszlop AES-256-GCM titkosítva. Minden URL SSRF-validált. Minden RLS scope DB szinten enforceolt. Minden hash HMAC-SHA256 Key Vault secret-tel.

GOLDEN RULE #12: Transactional Integrity

FlowEpic FSM átmenet + SyncSignal + AuditEvent egyetlen UnitOfWork tranzakcióban él vagy hal. A hash chain GetLastHashAsync FOR UPDATE-tel serialized. PopDomainEvents() + DispatchAsync() csak sikeres commit után. Nincs részleges state — sem az adatbázisban, sem a chain-ben.

# 7. Risk Register (v4.0 — Backend Risks Added)

| ID | Risk | P | I | Score | Category | Response | Mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Interface contract instability post-ratification | 2 | 5 | 12.0 | Technical | Mitigate | Semver v1.0.0 lock |
| R-02 | B2BHandshake expand breaks 357 tests | 3 | 4 | 14.4 | Technical | Mitigate | Nullable expand phase |
| R-03 | RLS false positive blocks valid query | 2 | 5 | 14.0 | Technical | Mitigate | Non-superuser test suite |
| R-04 | Key Vault unavailable at startup | 2 | 5 | 14.0 | Technical | Mitigate | Health check gate + dev fallback |
| R-05 | HMAC key rotation breaks chain verification | 3 | 5 | 18.0 | Security | Mitigate | Old key retained 30d, overlap window |
| R-06 | FOR UPDATE lock causes timeout at scale | 1 | 3 | 4.2 | Performance | Accept | < 5ms hold at Doorstar scale. Merkle tree Horizon 4. |
| R-07 | ModulesDbContext migration ordering error | 2 | 4 | 11.2 | Technical | Mitigate | Explicit migration dependency order |
| R-08 | cross-context epic_kernel_id dangling reference | 2 | 4 | 11.2 | Technical | Mitigate | IFlowEpicExistsQuery guard before FlowTask create |
| R-09 | SIP version negotiation rejects valid upgrade | 1 | 3 | 4.2 | Technical | Accept | Accept-SIP-Version header for negotiation |
| R-10 | is_online GENERATED ALWAYS unsupported on older PG | 1 | 3 | 4.2 | Technical | Accept | Requires PostgreSQL 12+. Kernel runs on PG16. |

# 8. RACI Matrix

Reference RACI unchanged from v3.0 §8 with addition: 'BE-01..03 transaction + concurrency design' row added — Architect R/A, Claude Code C, Reviewer C.

# 9. Definition of Done — Sprint C (v4.0)

## Architecture & Code

| ✓ | Criterion | Verified by |
| --- | --- | --- |
| ☐ | All Abstractions interfaces A-01..A-22 compile: 0 errors, 0 warnings | dotnet build |
| ☐ | No circular dependency: Abstractions ↛ FlowManagement | Dependency graph |
| ☐ | B2BHandshake extension does not break 357 existing tests | dotnet test |
| ☐ | ADR-001..ADR-005 all status = ACCEPTED | Architect sign-off |
| ☐ | Golden Rules #9, #10, #11, #12 in root CLAUDE.md | git diff |
| ☐ | No TODO/FIXME in any committed file | grep -r TODO |
| ☐ | All public interfaces have XML doc comments | Code review |

## Database

| ✓ | Criterion | Verified by |
| --- | --- | --- |
| ☐ | Migrations 0004..0010 run cleanly on PostgreSQL 16 | dotnet ef database update |
| ☐ | All FK columns have B-tree indexes | \d+ table |
| ☐ | sync_signals has UNIQUE(tenant_id, client_signal_id) | \d+ sync_signals |
| ☐ | node_manifests.is_online is GENERATED ALWAYS — no manual writes | \d+ node_manifests |
| ☐ | JSONB CHECK constraints on both anchor columns | INSERT invalid JSON → error |
| ☐ | RLS non-superuser test: 0 false positives, 0 false negatives | psql test script |
| ☐ | View-per-scope: security_barrier=true on both views | \d+ view |
| ☐ | ModulesDbContext migrations use 'modules' schema | pg_tables check |

## Backend (NEW — v4.0)

| ✓ | Criterion | Verified by |
| --- | --- | --- |
| ☐ | TransitionFlowEpicCommandHandler: FSM + SyncSignal + AuditEvent in single UoW transaction | Integration test — DB rollback on SyncSignal failure |
| ☐ | GetLastHashAsync uses FOR UPDATE — concurrent test: 2 parallel transitions → sequential chain | Concurrency unit test |
| ☐ | SyncSignal idempotency: duplicate client_signal_id → 200 OK, no second row in DB | Integration test |
| ☐ | /api/nodes/register rejects private IP ranges and HTTP URLs | Unit test (12 attack vectors) |
| ☐ | SpaceOS-SIP-Version header missing → 400 on /api/sync/* and /api/nodes/* | Integration test |
| ☐ | NodeManifestValidator is interface INodeUrlValidator — not static class | Code review |
| ☐ | SyncConstants.GenesisHash used in both C# and migration SQL — single source | grep -r '000...000' |
| ☐ | HandshakeAnchor uses System.Text.Json — zero Newtonsoft.Json references | grep -r Newtonsoft.Json Modules |

## Security (MANDATORY — deployment blocked if any ☐)

| ✓ | Criterion | Verified by |
| --- | --- | --- |
| ☐ | NodeManifestValidator rejects private IPs, HTTP, non-443/8443 ports | Unit test — 12 attack vectors |
| ☐ | ExternalAuthToken never stored plaintext — query DB directly | Integration test |
| ☐ | set_config: Guid.TryParse guard + parameterized Dapper call | Code review |
| ☐ | SyncSignalHasher uses HMACSHA256 — SHA256.HashData not present in codebase | grep -r 'SHA256.HashData' |
| ☐ | FULL_TRANSPARENT RLS: NULL parent_company_id cannot cross tenants | RLS security test |
| ☐ | Node JWT: iss/aud/sub/node_url/exp all validated on every SyncSignal | Integration test |
| ☐ | TLS 1.0/1.1 disabled on all Node endpoints | nmap ssl-enum-ciphers |
| ☐ | Rate limit: 51st SyncSignal/min → HTTP 429 | Load test |
| ☐ | 51st node registration/min from same tenant → HTTP 429 | Load test |

# 11. Next Steps — Post Sprint C

| Sprint | Label | Scope | Unblocked by |
| --- | --- | --- | --- |
| D | Joinery Framework | Modules.Joinery: ICutListCalculator impls. Cabinet + Door ág. Unit tests. | Sprint C — ALL DoD criteria green |
| E | Tool Registry | Orchestrator: real Kernel API calls. calculate_cabinet LLM tool. SIP v1.0. | Sprint D — Joinery interface |
| F | JoineryTech Portal | Turborepo: apps/joinerytech. Dark mode. CutList. BFF clone. | Sprint D — Joinery API |
| G | Doorstar Onboarding | DoorstarProfile. Szint 2 DB. Key Vault provisioned. Node registered. Demo. | Sprint F — Portal |
| H | Client Framework | Modules.Client: ProjectIntent, ApprovalWorkflow, EscrowTrigger. | Sprint C ADR-002 |
| I | External Pen Test | Third-party pentest: SIP protocol, RLS, Node JWT, SSRF. | Sprint G — Doorstar live |
| J | Merkle Tree (optional) | Per-Epic chains + periodic cross-Epic anchor. Only if scale demands it. | Horizon 4 |

# 20. Backend Engineering Review

Full senior backend review of the Sprint C architecture. All findings mapped to mitigations and backlog items. CRITICAL findings (BE-01..03) are deployment blockers added to the Definition of Done.

Review Scope API contracts · Transaction boundaries · Concurrency · EF Core config · SIP protocol · Idempotency · Performance · DDD compliance · DbContext architecture

## BE-01 🔴 CRITICAL — Hash Chain Race Condition

| Category | Concurrency / Data Integrity |
| --- | --- |
| Problem | Two parallel FSM transitions on the same Tenant both read the same previous_hash before either writes. One overwrites the other. The chain becomes inconsistent silently — no error is thrown. |
| Why Transaction Alone Doesn't Fix It | A transaction prevents partial writes but not concurrent reads of the same row. Both transactions can read the same 'last hash' before either commits. |
| Fix | SELECT ... FOR UPDATE within the UnitOfWork transaction. The second writer blocks until the first commits. Lock hold time < 5ms at Doorstar scale (2–5 events/min). Per-Tenant chain is intentional — it proves cross-Epic event ordering for Escrow legal evidence. |

// SyncSignalRepository.GetLastHashAsync — v4.0 public async Task<string?> GetLastHashAsync(TenantId tenantId, CancellationToken ct) { // Must be called within an open transaction (UnitOfWork.Begin()) // FOR UPDATE serializes concurrent writers — intentional by design return await _context.SyncSignals .FromSqlRaw( """ SELECT * FROM sync_signals WHERE tenant_id = {0} ORDER BY occurred_at DESC LIMIT 1 FOR UPDATE """, tenantId.Value) .AsNoTracking() .Select(s => s.StateHash) .FirstOrDefaultAsync(ct) .ConfigureAwait(false); }

## BE-02 🔴 CRITICAL — FSM + SyncSignal Transaction Boundary

| Category | Data Integrity / Consistency |
| --- | --- |
| Problem | FlowEpic FSM state saved successfully, then SyncSignal insert fails (DB error, network blip). Kernel never learns of the state change. Chain is missing a link. Audit trail has a gap. |
| Fix | All three writes — FlowEpic state, SyncSignal, AuditEvent — MUST be in a single UnitOfWork commit. PopDomainEvents() + DispatchAsync() only after successful commit. |

// TransitionFlowEpicCommandHandler — v4.0 transaction boundary public async Task<Result> Handle(TransitionFlowEpicCommand cmd, CancellationToken ct) { await using var tx = await _unitOfWork.BeginTransactionAsync(ct).ConfigureAwait(false); // 1. Load epic (within transaction) var epic = await _epicRepo.GetByIdAsync(cmd.EpicId, ct).ConfigureAwait(false); if (epic is null) return Result.NotFound(); // 2. Domain transition — raises domain event epic.Transition(cmd.NewState); // throws DomainException on invalid transition // 3. Hash chain — serialized by FOR UPDATE inside same transaction var prevHash = await _syncRepo.GetLastHashAsync(epic.TenantId, ct).ConfigureAwait(false) ?? SyncConstants.GenesisHash; var signal = SyncSignal.Create(epic, prevHash, cmd.ClientSignalId); // 4. Persist all three — single commit _epicRepo.Update(epic); _syncRepo.Add(signal); // AuditEvent added by DomainEventDispatcher via interceptor await _unitOfWork.SaveChangesAsync(ct).ConfigureAwait(false); await tx.CommitAsync(ct).ConfigureAwait(false); // 5. Only after commit: dispatch domain events await _dispatcher.DispatchAsync(epic.PopDomainEvents(), ct).ConfigureAwait(false); return Result.Success(); }

## BE-03 🔴 CRITICAL — SyncSignal Idempotency Key

| Category | Distributed Systems / Data Integrity |
| --- | --- |
| Problem | Network timeout after DB commit but before HTTP 200 response. Client retries → duplicate SyncSignal → same epic state appears twice in the chain → chain hash breaks. |
| Fix | Client generates UUID client_signal_id before sending. DB has UNIQUE(tenant_id, client_signal_id). INSERT uses ON CONFLICT DO NOTHING. Second insert is silently ignored — idempotent. |

-- Idempotent SyncSignal insert INSERT INTO sync_signals (id, epic_id, tenant_id, new_state, state_hash, previous_hash, client_signal_id, occurred_at) VALUES (@id, @epicId, @tenantId, @state, @hash, @prevHash, @clientSignalId, @occurredAt) ON CONFLICT (tenant_id, client_signal_id) DO NOTHING; -- second insert from retry is silently discarded -- client_signal_id is generated by the Node before the HTTP call: // var clientSignalId = Guid.NewGuid(); // stored in OfflineQueueService // If retry needed: same clientSignalId reused → no duplicate

## BE-04 🟠 HIGH — NodeManifest API Endpoints

Missing from Kernel API specification These endpoints are required for the SIP protocol to be implementable. Without them Sprint D cannot start.

| Method | Route | Purpose | Auth | Rate Limit |
| --- | --- | --- | --- | --- |
| POST | /api/nodes/register | Register Node manifest. Validates server_url (SSRF). Issues Node JWT. | AdminPolicy | 10 req/min/tenant |
| PUT | /api/nodes/heartbeat | Update last_heartbeat_at only. is_online is computed. | NodeJwt | 120 req/min/tenant |
| GET | /api/nodes/{tenantId}/manifest | Fetch public manifest for federation. Returns PUBLIC fields only. | ReadPolicy | 60 req/min |
| GET | /api/layers/{id}?lod={level} | Federated layer fetch with LOD enforcement (BE-07). | NodeJwt | 60 req/min/tenant |
| POST | /api/sync/signal | Receive SyncSignal from Node. Idempotent. FOR UPDATE chain lock. | NodeJwt | 50 req/min/tenant (sliding) |

## BE-06 🟠 HIGH — SIP Protocol Versioning

// All SIP HTTP calls include version header // Request: SpaceOS-SIP-Version: 1.0 // Response: SpaceOS-SIP-Version: 1.0 // Accept-SIP-Version: 1.0, 2.0 // Kernel middleware — version negotiation app.Use(async (ctx, next) => { var version = ctx.Request.Headers["SpaceOS-SIP-Version"].FirstOrDefault(); if (ctx.Request.Path.StartsWithSegments("/api/sync") ¦¦ ctx.Request.Path.StartsWithSegments("/api/nodes")) { if (version != "1.0") { ctx.Response.StatusCode = 400; await ctx.Response.WriteAsJsonAsync(new { error = "SIP version not supported", supported = new[] { "1.0" } }); return; } } await next(); });

## BE-08 🟠 HIGH — EF Core Concurrency Token Configuration

// Every new entity configuration — optimistic locking // SpaceOS.Infrastructure/Configurations/FlowTaskConfiguration.cs public class FlowTaskConfiguration : IEntityTypeConfiguration<FlowTask> { public void Configure(EntityTypeBuilder<FlowTask> builder) { builder.ToTable("flow_tasks", "modules"); // Optimistic concurrency — IsConcurrencyToken (manual increment) // NOT IsRowVersion() — PostgreSQL xmin is more appropriate for // high-contention scenarios, but version int is explicit and portable builder.Property(x => x.Version) .HasColumnName("version") .IsConcurrencyToken() // throws DbUpdateConcurrencyException on stale write .HasDefaultValue(1); // Soft delete filter builder.HasQueryFilter(x => x.DeletedAt == null); // JSONB value converter — System.Text.Json ONLY (no Newtonsoft) builder.Property(x => x.ImplementationSummary) .HasColumnType("jsonb") .HasConversion( v => JsonSerializer.Serialize(v, JsonSerializerOptions.Default), v => JsonSerializer.Deserialize<ImplementationSummary>(v, JsonSerializerOptions.Default)); } }

## BE-09 🟠 HIGH — HandshakeAnchor JSONB EF Core Value Converter

// B2BHandshakeConfiguration — anchor JSONB mapping builder.Property(x => x.InitiatorAnchor) .HasColumnType("jsonb") .HasConversion( v => v == null ? null : JsonSerializer.Serialize(v, JsonSerializerOptions.Default), v => v == null ? null : JsonSerializer.Deserialize<HandshakeAnchor>( v, JsonSerializerOptions.Default)); // CRITICAL: JsonSerializerOptions must have TypeInfoResolver set // to prevent TypeNameHandling-style attacks (SEC-07 cross-reference) private static readonly JsonSerializerOptions JsonOptions = new() { // No TypeNameHandling equivalent in System.Text.Json by default // PropertyNameCaseInsensitive for resilience PropertyNameCaseInsensitive = true, DefaultIgnoreCondition = JsonIgnoreCondition.WhenWritingNull, };

## BE-10 🟠 HIGH — PostgreSQL Enum EF Core Mapping

// SpaceOS.Infrastructure/ServiceCollectionExtensions.cs // Npgsql PostgreSQL enum registration — MUST be called before DbContext creation NpgsqlConnection.GlobalTypeMapper .MapEnum<HandshakeVisibilityScope>("handshake_visibility_scope"); // Or in AppDbContext.OnModelCreating: protected override void OnModelCreating(ModelBuilder modelBuilder) { modelBuilder.HasPostgresEnum<HandshakeVisibilityScope>("handshake_visibility_scope"); // Entity configuration builder.Property(x => x.VisibilityScope) .HasColumnType("handshake_visibility_scope"); } // Migration prerequisite: enum must exist before table column uses it // Migration 0004 creates the enum type BEFORE migration 0005 adds the column

## BE-11 🟠 HIGH — Modules DbContext (resolved by ADR-005)

// SpaceOS.Infrastructure/ModulesDbContext.cs public class ModulesDbContext : DbContext { public DbSet<FlowTask> FlowTasks => Set<FlowTask>(); public DbSet<FlowProject> FlowProjects => Set<FlowProject>(); public DbSet<FlowProgram> FlowPrograms => Set<FlowProgram>(); public DbSet<FlowMilestone> FlowMilestones => Set<FlowMilestone>(); public DbSet<OfflineSyncQueueItem> OfflineQueue => Set<OfflineSyncQueueItem>(); protected override void OnModelCreating(ModelBuilder modelBuilder) { // All modules entities live in 'modules' schema modelBuilder.HasDefaultSchema("modules"); modelBuilder.ApplyConfigurationsFromAssembly(typeof(ModulesDbContext).Assembly, t => t.Namespace?.Contains("Modules") == true); } } // epic_kernel_id is UUID only — NO navigation property to FlowEpic // Referential integrity validated at Application layer: // var epicExists = await _epicExistsQuery.ExistsAsync(cmd.EpicKernelId, ct); // if (!epicExists) return Result.NotFound("FlowEpic not found in Kernel");

## BE-12 🟡 MEDIUM — GenesisHash Single Source of Truth

// SpaceOS.Modules.Abstractions/Sync/SyncConstants.cs // Single definition — referenced by C# code AND migration SQL generation public static class SyncConstants { /// <summary> /// Hash used as previous_hash for the first SyncSignal in a tenant chain. /// Also used as DB DEFAULT — keep in sync with migration 0004. /// </summary> public const string GenesisHash = "0000000000000000000000000000000000000000000000000000000000000000"; public const string SipVersion = "1.0"; public const int NodeJwtTtlHours = 72; public const int OfflineQueueTtlDays = 30; } // Migration 0004 references same value: // previous_hash VARCHAR(64) NOT NULL DEFAULT '000...000' // Generated via: migrationBuilder.Sql($"ALTER TABLE ... DEFAULT '{SyncConstants.GenesisHash}'");